| Proposal for the aquarium management Information System development project For The AquaCore aquariumCMPG 213 Group Project | Members Tiago Martins 52052532 Zoe Claassens 50959042 Knowledge Tshabalala 55456367 Ruby Nyabvure 49948989 Lihle Tshona 51748584 Thokozani Mahlangu 50833464 |
| --- | --- |

Contents

- Background

- Problem statement

- Constraints

- Scope Definition

- Goals

- Opportunities to improve

- Schedule

- Budget

- Internal Resources

Background

Founded in 1989, AquaCore is a premium aquarium dedicated to the preservation and care in all its marine life. Animals range from big, majestic whales to the smallest fish. For over three decades it has been a beloved destination for hosting families and researchers alike, attracting those who share a curiosity seeing and learning more about the different types of animals which lurk in our waters.

AquaCore has built a strong reputation of hosting successful and memorable events in its ocean themed restaurant as well as been constantly praised for tours often said to be educational and engaging, leaving visitors of all ages in awe

At the heart of AquaCcore they pride themselves on their animal care department with safety being a priority. They provide suitable habitats aimed at the health and safety of the creature and have been designed to suit the different specifications of its inhabitants. Visitors are invited to the arena where they able to have a close-up show which is all inclusive on the entrance fee.

It is safe to say that AquaCore has been a favorite in holiday and educational destinations.

Problem Statement

The aquarium has recently become more popular; however, it is still operating using manual and partially computerized processes to manage its daily activities. This has resulted in data inefficiencies, duplication of information, poor record-keeping, delays in service delivery, and weak internal controls.

In addition, poor client management and the lack of a centralized system have placed the aquarium’s profits at risk due to inaccurate reporting, lost sales information, and poor customer service.

The aquarium must manage several operational areas, including:

- Employees – Staff members work in different departments such as animal care, ticket sales, maintenance, and the restaurant. Employee information, schedules, access rights, and roles are not properly stored or monitored. Poor management and lack of system controls previously contributed to a security incident, highlighting weaknesses in access control and staff oversight.

- Tickets and Clients – Visitor tickets are sold at the entrance, but the current system does not efficiently track ticket sales, client information, daily attendance, or revenue. Poor client data management affects marketing, reporting, customer relationship management, and financial planning.

- Animals – The aquarium houses various species of aquatic animals that require proper tracking of feeding schedules, medical records, habitat conditions, and caretaker assignments. Animal records are not systematically managed, increasing the risk of missed feedings, incomplete health check-ups, and non-compliance with animal welfare standards.

- Restaurant – The on-site restaurant serves visitors, but orders, inventory, and sales are not integrated with the main system. This can lead to stock shortages, inaccurate billing, revenue loss, and poor financial tracking.

Therefore, the aquarium requires an integrated information system that centralizes employee management, client and ticket tracking, animal records, and restaurant operations. The new system must improve efficiency, strengthen security and access control, enhance financial accuracy, and support better decision-making to protect the aquarium’s profitability and reputation.

CONSTRAINTS

Technical Constraints

- The system must fuse all operational areas (employees, tickets, animals, restaurant) into one secure database.

- The system must be accessible from multiple locations within the aquarium using existing IT infrastructure.

Operational Constraints

- The system must be developed according to different user roles and daily operational activities across department

- The system must be user friendly.

Economic Constraints

- The system must improve financial accuracy and reduce operational inefficiencies.

Schedule Constraints

- The system must be implemented according to a certain timeframe.

- Seamless transition from current system to the new one.

Legal / Regulatory Constraints

- The system must safeguard employee and financial data according to data protection regulations and against cybercrime

- Accurate animal care and medical records for compliance.

Human / Organizational Constraints

- Staff training is required.

- The system must be in line with existing staff roles and departmental structure.

Scope Definition

The task at hand is to create a new system to help manage and operate our growing aquarium more efficiently. The new system will include but is not limited to:

- Manage tickets

- Tracking animal records

- Track Revenue

- Order management

- Integrate operations

- Manage employees

- Track Security Operations

Goals

- The system should be easy to understand and work with, giving the users an interface that is simple. The system should effectively work parallel to the other systems already at the aquarium as well as be easily accessible throughout the sections where it is needed.

- The system should be able to effectively manage ticket sales as well as report back total revenue made through ticket sales and revenue made from the restaurant in order to make decisions regarding improvements and additions made to the aquarium.

- The system should assist in making marine life check up easier as well as help in the management of client and ticket sales.

- The system should also help in the management of employees and their work hours. Ultimately the system should help improve and support several of the business functions

Opportunities to improve

​1. Integrated Resource & Access Management

​Instead of disconnected employee records, the system can implement a centralized hub to oversee staff records.

- Role-Based Access Control: Implementing automated access rights based on department, e.g., animal care vs. ticket sale. To directly address previous security incidents.

- Automated Scheduling: Transitioning from manual scheduling to a system that tracks shifts and caretaker assignments, ensuring high-needs areas are never understaffed.

​2. Enhanced Visitor Experience & Revenue Tracking

​The current manual tracking of ticket sales and revenue is a major bottleneck.

- Digital Ticketing & CRM: Developing a digital portal for ticket sales that captures client data at the point of purchase to improve marketing and financial planning.

- Real-Time Attendance Analytics: Utilizing a centralized system to monitor daily attendance and peak hours, allowing for better crowd management and service delivery.

​3. Precision Animal Welfare & Compliance

​Systematic management of animal records can mitigate risks to animal health.

- Automated Health Alerts: Creating a digital log for feeding schedules and medical records that triggers notifications for missed tasks, ensuring compliance with welfare standards.

- Habitat Monitoring Integration: Centralizing habitat condition data (e.g., water temperature, pH levels) to allow for faster response times to environmental changes.

​4. Unified Commercial Operations

​Integrating the restaurant and gift shop operations can eliminate revenue loss.

- Inventory Automation: Linking restaurant sales to a live inventory tracker to prevent stock shortages and automate reordering.

- Centralized Financial Reporting: Consolidating sales from tickets and the restaurant into a single dashboard to provide accurate, real-time profitability reports.

SCHEDULE SCHEDULE PROJECT STEP; STEPS IMPLEMENTED; PROPOSED DATE. Scope Definition; Scope definition documented in the project proposal.; 04/03/2026. Problem Analysis; The project proposal with the existing problems, proposed solutions, business opportunities, schedule of events, and economic justification.; 04/03/2026. Requirements Analysis; Business requirement statements.; 15/04/2026. Logical Design; Specifications and the logical system modules.; 26/05/2026. Decision analysis; Document with evaluation for each candidate solution in terms of technical, economic-, schedule- and risk-feasibility Choose best candidate solution and decide whether project must be continued; 24/06/2026. Physical Design & Integration; Physical design models. Detail specifications. Prototypes. Redesigned business processes.; 08/10/2026. Installation; An operational system. Operation manual. Documented quality review. Updated logical and physical system models.; 08/10/2026..

Budget

Staff:

- Aquarium IT team (3 employees) = 15% of 3 people who work 8 hours in a day, working 21 hours a month for 9 months and getting R220 an hour.

= 15% x (3 x 8 x 21 x R220) = R149 688

- System analyst = 1 person working 8 hours a day, working 21 hours a month for 9 months and get a salary of R350 an hour.

= (1 x 8 x 21 x 9 x R350) = R529 200

- Project manager = 1 person, works 8 hours a day, 21 hours a month, and earns 500 an hour for 9 months

= (1 x 8 x 21 x 9 x R500) = R756 000

- Admin staff = 1 person, works 8 hours a day, 21 hours a month and earns 450 an hour and works 9 months

= (1 x 8 x 21 x 9 x R450) = R680 400

- Users = 3 people who are dedicating 20% of their time to test, work 8 hours a day, 21 hours a month and earn 450 an hour and will be testing for 9 months = (20% x 3 x 8 x 21 x 9 x R450) = R408 240

Hardware:

- Application server: quad core processor, 16Gb of RAM and 1tb ssd (1-3) = R76 000 each

- Data server (1 unit): 16 core processor, 64gb RAM 2tb of storage = R228 000

Network infrastructure:

- Switches and routers = R70 000

- Cabling = R50 000

- Security Firewall system = R45 000

Equipment:

- Workstation (10 stations for admin and ticket handling): i5 processor, 16Gb RAM and 1tb HDD = 15 000 x 10 = R150 000

- Staff tablets (5 Units) = (10000 x 5) = R50 000

- Ticket Printers and Scanners (5 units) = R50 000

- Cameras (10 units) = (7000 x 10) = R70 000

Backup and storage:

- Subscription for cloud backup = R43 400

- Local backup: Asustor AS6706T 6-Bay NAS (6 x 8TB HDD) = R57 000

Operating systems and databases:

- Windows server licenses = R40 000

- SQL servers = R75 000

Marine life and aquarium systems

- Animal management systems (Bought or custom built) = R 300 000

- Customer management systems = R 200 000

- Employees customer systems = R 90 000

- Restaurant management systems = R 100 000

- Security and emergency management = R250 000

Software security:

24.Encryption and antivirus = R20 000/ year

25.Position based access control management (R80 000)

Totals:

- Total Staff costs = R2 523 528

- Hardware = R304 000

- Network = R165 000

- Equipment = R320 000

- Bachup = R100 400

- OS and Databases = R115 000

- Aquarium Systems = R940 000

- Software Security = R100 000

Grand Total = R4 567 928

Internal resources

System Owner (Sponsor)

- AquaCore CEO (James Baxter) is the main sponsor of the project. They will provide strategic overviews, approval authority and will help the project align with organizational goals.

System Users:

- The following AquaCore Staff Members are proposed as system users and will dedicate approximately 20% of their time over 9 months to support the project through feedback, testing and requirements gathering:

  - Restaurant managers

  - Animal Care managers

  - Customer Service managers

Human Resources contribution:

- The mentioned staff will provide expertise and operational insight and will test whether the systems meet the practical needs of their respective working fields.

Technical and administrative Resources

- Aquacore IT staff will help set up and maintain technical infrastructure.

- Project manager will help coordinate timelines and make sure the project is within standards

- System analyst will assist with gathering and documenting practical needs from system users as well as translating operational needs into technical specifications. They will also make sure that the system aligns with existing frameworks and standards. They will support testing and validation and will help users and developers work alongside each other.

- Admin support to assist with scheduling, documentation and communication to keep the project on track